## Slide 1
PROMPTFOO · ENG UPDATE · FEB 1–8, 2026
309
merged
20
repos
6.8h
median TTM
16
contributors
27%
cycle complete
promptfoo eng
Shipped
– Indirect web-pwn — agents following injected web instructions OWASP Agentic
– Eval Creator in Cloud — build + run evals without CLI Enterprise
– External grading guidelines — org safety policies → grading Pre-Deploy
– Public eval sharing Cloud superset
– Claude Opus 4.6 across all Anthropic surfaces Models
– Multilingual redteam for audio/video/image Pre-Deploy
– Admin app → Radix UI + Tailwind Enterprise
– On-prem smoke tests gate image tagging Enterprise
– Staging safety checks after Feb 5 outage Ops
In Flight
PRE-DEPLOY SECURITY
– Lazy Mode: HTTP + JS setup agents Faizan, Dane · P0
– Auto-suggest plugins from target Dane · P0
– Grey box redteaming started Guangshuo · P0
– Langfuse tracing — 13 LLM call sites Dane · 6d open
– Grading accuracy for Bloomberg Guangshuo
ENTERPRISE
– On-prem first-boot wizard + deploy keys Alan · P0
– GCP service account provisioning Alan · 15K lines
– Team-scoped API tokens Michael · 15K lines
– Eval Creator YAML in Cloud Will · P0
RUNTIME
– Guardrails: Azure Content Safety James · P0
– MCP Shadow Server draft · 20K lines
Attention
ACT NOW
– Pen test Monday — materials due Justin
– 3 urgent fixes waiting for release ship today
– VISA: cross-team plugin save broken new P1
OVERDUE
– Eval Creator YAML — due Feb 6 Will
– Info hierarchy — due Feb 6 Will
– Radix migration — due Jan 28 Faizan
P0 NOT STARTED
– Codebase Reconnaissance Dane
– Instrument promptfoo system Guangshuo
– Licenses and probes Alan
SPREAD THIN
– Faizan — Lazy Mode + 3 Radix pages
– Alan — on-prem + TR debug + GCP PR
– Guangshuo — grading + MCP arch + grey box